# Add Source Page Implementation Specification

RSS first publisher discovery and category based live view for FeedOmeter

# Purpose

This document defines the approved architecture for the Add Source page. The page must discover publisher maintained feeds before it scrapes a website, categorize validated content using FeedOmeter taxonomy, return useful results quickly, and preserve the origin of every article. It replaces guessed feed URLs and flat unproven results with a validated publisher inventory and controlled fallbacks.

# Current Findings

| Observed behavior | Finding | Required correction |
| --- | --- | --- |
| Sky News categories appeared plausible | The implementation effectively mirrored a subset of Sky feeds but did not use the publisher RSS directory as the source of truth. | Parse the publisher directory when available, validate each listed feed, and retain its supplied label. |
| BBC showed only one UK category with 50 items | A permissive candidate rule accepted non feed HTML as a feed. The parser then created Feed preview and Untitled article records. | Require confirmed XML or JSON feed structure, valid title, valid item URLs, and valid item titles before accepting a candidate. |
| RSS cards had placeholders | Many feeds do not expose usable media fields. Existing image centering cannot repair a missing image. | Use feed image fields first, then background Open Graph or Twitter image enrichment, then a placeholder. |
| Mixed flat article grid | Category identity was not preserved through discovery and rendering. | Create publisher feed inventory and category mapping before article presentation. |

# Architecture Decisions

| Proposal | Decision | Reason |
| --- | --- | --- |
| RSS as primary source of truth | Accepted | Publisher maintained feeds are structured, resilient, and more trustworthy than scraping. |
| Measurable insufficient RSS coverage | Accepted | Scraping becomes an explicit fallback rather than a default behavior. |
| RSS then Atom then JSON Feed | Accepted with change | Discover RSS, Atom, and JSON Feed in one parallel discovery pass to reduce latency. |
| News sitemap discovery | Accepted with limits | Useful for news publishers without feeds, but sitemap records must be labelled Sitemap and may need metadata enrichment. |
| Structured scrape before AI extraction | Accepted | Structured parsing is lower cost and more predictable. AI is not a routine fallback. |
| Automatic AI scraping | Deferred | It needs an explicit provider, budget, privacy policy, quota controls, and user consent before use. |
| FeedOmeter taxonomy | Accepted with provenance | Use common user facing categories while retaining publisher desk name and source for transparency. |
| Fill every category to 50 | Rejected | Fifty is a maximum. Empty or weak content must not be invented to reach it. |
| Separate new SQL tables | Rejected by default | Reuse the established publishers, sources, and articles records. Add only targeted mapping or cache fields where needed. |

# Approved Processing Order

The following order is mandatory. A later fallback must not run when a prior stage already provides sufficient valid coverage.

1. Safe domain analysis. Canonicalize the submitted URL, block private addresses, resolve publisher domain, and establish the public website origin.

2. Publisher directory discovery. Look for a publisher RSS directory or index page and extract declared category labels and candidate feed URLs.

3. Parallel feed discovery. Inspect HTML alternate links and discover RSS, Atom, and JSON Feed candidates in parallel. Do not rely on URL names alone.

4. Feed validation. Retrieve each candidate and accept it only when it is a valid RSS, Atom, or JSON Feed document with a meaningful channel title and real article title and URL pairs.

5. Feed inventory. Record publisher, feed URL, title, type, publisher category, freshness, item count, validation date, and health result.

6. Category mapping. Map publisher categories and article metadata to FeedOmeter categories such as Business, Entertainment, Politics, Technology, Sports, EV, AI, World, Science, Gaming, and Travel.

7. RSS article retrieval. Fetch the validated feeds in batches, normalize URLs and timestamps, deduplicate, and expose the first user visible results without waiting for all feeds.

8. Coverage decision. Use sitemap and structured scrape only where validated feed coverage is insufficient.

9. Optional future AI extraction. Permit only after separate policy, provider, cost, and consent decisions.

# Coverage Rules

| Condition | Action |
| --- | --- |
| At least 20 fresh unique validated feed articles overall | Render RSS results immediately and continue retrieval in the background. |
| A category has valid feed coverage | Show up to 50 recent unique articles for that category. |
| No validated feed exists | Attempt news sitemap discovery, then structured website scraping. |
| Fewer than 20 fresh articles overall | Use sitemap or structured scrape to supplement missing coverage. Preserve origin labels. |
| A required category has no feed coverage | Use sitemap or scrape only for that category; do not scrape unrelated sections. |
| Candidate is HTML, has Feed preview, Untitled article, missing URL, or missing title | Reject it. Do not create a category or count it toward coverage. |

# Category and Provenance Rules

The user sees FeedOmeter taxonomy first. Publisher labels remain visible as provenance, for example Technology and BBC Technology.

An article may belong to one primary FeedOmeter category. When a duplicate appears in Home and a specific desk, retain the specific desk version.

Each article carries discovery type: rss, atom, json_feed, sitemap, structured_scrape, or ai_extract.

Sitemap and scraped content must never be presented as RSS.

A category is shown only when valid items exist after retrieval completes. Temporary loading status may be shown while a category is still resolving.

Fifty is the maximum article count per category, not a quota to fill.

# Thumbnail Rules

Use RSS or Atom media thumbnail, media content, enclosure, and feed specific image fields first.

If no usable feed image exists, fetch the article page in the background and inspect Open Graph and Twitter image metadata.

Render the article card immediately. Update its thumbnail when enrichment succeeds; do not delay category results for image work.

Use a placeholder only after all permitted image sources fail. Image focal or face positioning runs only after a real image exists and only when the user invokes it.

# Phased Implementation Plan

| Phase | Scope and exit condition |
| --- | --- |
| Phase 0 Validation rollback and safeguards | Remove guessed category creation and permissive feed acceptance. Add strict feed validators and rejection telemetry for invalid candidates. |
| Phase 1 Publisher directory discovery | Implement directory index detection and parsing. Seed only verified directory locations where necessary, including BBC and Sky, but validate every discovered target. |
| Phase 2 Feed inventory and taxonomy mapping | Create a reusable inventory service that emits feed type, publisher label, FeedOmeter category, health, freshness, and provenance. |
| Phase 3 Progressive retrieval and live presentation | Build category aware retrieval. Return first 20 useful articles for the selected category, then continue in the background up to 50 per category. |
| Phase 4 Controlled sitemap and structured scrape fallback | Run only when coverage thresholds fail. Extract Schema.org, cards, breadcrumbs, metadata, dates, URLs, and images. Label every non RSS item. |
| Phase 5 Thumbnail enrichment and visual quality | Add background Open Graph image enrichment, cache safe results, update cards in place, and keep focal image processing opt in. |
| Phase 6 SQL caching observability and resilience | Cache validated inventories and safe article metadata with expiry. Capture feed validation outcomes, coverage decisions, category mapping confidence, and scrape reasons. |
| Phase 7 Optional AI extraction governance | Do not implement until provider selection, quota, budget, privacy, retention, audit logging, and user consent are approved. |

# SQL Reuse and Data Additions

The existing SQL Server model remains the system of record. Reuse publisher and source records before creating anything new. The needed additions are logical mappings and cache fields, not a parallel database design.

| Existing area | Required use or addition |
| --- | --- |
| publishers and sources | Store or reuse canonical publisher domain, validated feed URL, feed title, feed type, last checked, last success, and health. |
| articles | Store canonical URL hash, source relationship, published date, thumbnail, and discovery type only when the user action or retention policy requires persistence. |
| category mapping | Map source and article to FeedOmeter taxonomy with publisher label retained. Use a focused mapping table only if the current schema lacks a suitable relation. |
| cache | Cache successful feed inventory and safe article metadata with expiry. Cache must never make a failed or guessed feed appear valid. |

# Non Negotiable Rules

Do not mix C feedometer next phase D1 or Cloudflare persistence logic into E feedom SQL Server implementation.

Do not accept a feed based on its URL text. Validate document type and meaningful items.

Do not generate placeholder categories, placeholder titles, or fabricated article counts.

Do not scrape a whole site when validated feeds already satisfy coverage.

Do not label sitemap or scraped records as RSS.

Do not write preview results to user subscriptions, sources, or articles without an explicit user action and existing persistence policy.

Do not run paid AI extraction automatically.

Always canonicalize and deduplicate before rendering, and keep the selected source category visible.

# Acceptance Criteria

BBC and Sky show only categories derived from validated feeds or confident structured extraction.

No result card in a validated feed view has Feed preview or Untitled article as its publisher or title.

Each displayed category identifies its number of valid unique articles and never exceeds 50.

The first meaningful 20 articles appear without waiting for complete publisher retrieval.

Duplicate stories do not recur across Home and specific categories.

Cards without RSS images receive background image enrichment when article metadata makes one available.

Every displayed item exposes correct source provenance and can be traced to its validated feed, sitemap, or scrape path.